


Demo project

**Project Charme: Workload Scheduling**

*M Zain Khan*

02

/04/2024 03:23 AM



**Project Charme: Workload Scheduling**

[1. Design Phase 2](#_Toc12460)

[1.1. Section Building 2](#_Toc12461)

[1.1.1. Section Building: Header 2](#_Toc12462)

[1.1.2. Section Building: Hero 2](#_Toc12463)

[1.1.3. Section Building: Below Hero 3](#_Toc12464)

[1.1.4. Section Building: Footer 3](#_Toc12465)

[1.2. Design Interface: Booking 3](#_Toc12466)

[1.3. Design Interface: E-Commerce 3](#_Toc12467)

[2. Design Conference 4](#_Toc12468)

[3. Developing Phase 4](#_Toc12469)

[3.1. Back-End Development 4](#_Toc12470)

[4. Testing Website 4](#_Toc12471)

[4.1. V-Model Testing 5](#_Toc12472)

[5. End of project 5](#_Toc12473)

# 1. Design Phase

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | [2](https://co-pm-zain.openproject.com/work_packages/2) | **TYPE** | Phase |
| **STATUS** | Completed | **START DATE** | 02/05/2024 |
| **FINISH DATE** | 02/22/2024 | **PRIORITY** | Normal |
| **ASSIGNEE** | M Zain Khan |  |  |

## 1.1. Section Building

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | [3](https://co-pm-zain.openproject.com/work_packages/3) | **TYPE** | Task |
| **STATUS** | Completed | **START DATE** | 02/05/2024 |
| **FINISH DATE** | 02/15/2024 | **PRIORITY** | Normal |
| **ASSIGNEE** | M Zain Khan |  |  |

### 1.1.1. Section Building: Header

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | [4](https://co-pm-zain.openproject.com/work_packages/4) | **TYPE** | Task |
| **STATUS** | Completed | **START DATE** | 02/05/2024 |
| **FINISH DATE** | 02/09/2024 | **PRIORITY** | Normal |
| **ASSIGNEE** | M Zain Khan |  |  |

### 1.1.2. Section Building: Hero

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | [5](https://co-pm-zain.openproject.com/work_packages/5) | **TYPE** | Task |
| **STATUS** | Completed | **START DATE** | 02/07/2024 |
| **FINISH DATE** | 02/12/2024 | **PRIORITY** | Normal |
| **ASSIGNEE** | M Zain Khan |  |  |

### 1.1.3. Section Building: Below Hero

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | [6](https://co-pm-zain.openproject.com/work_packages/6) | **TYPE** | Task |
| **STATUS** | Completed | **START DATE** | 02/09/2024 |
| **FINISH DATE** | 02/14/2024 | **PRIORITY** | Normal |
| **ASSIGNEE** | M Zain Khan |  |  |

### 1.1.4. Section Building: Footer

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | [38](https://co-pm-zain.openproject.com/work_packages/38) | **TYPE** | Task |
| **STATUS** | Completed | **START DATE** | 02/14/2024 |
| **FINISH DATE** | 02/15/2024 | **PRIORITY** | Normal |
| **ASSIGNEE** | M Zain Khan |  |  |

## 1.2. Design Interface: Booking

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | [7](https://co-pm-zain.openproject.com/work_packages/7) | **TYPE** | Task |
| **STATUS** | Completed | **START DATE** | 02/16/2024 |
| **FINISH DATE** | 02/19/2024 | **PRIORITY** | Normal |
| **ASSIGNEE** | M Zain Khan |  |  |

## 1.3. Design Interface: E-Commerce

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | [8](https://co-pm-zain.openproject.com/work_packages/8) | **TYPE** | Task |
| **STATUS** | Completed | **START DATE** | 02/19/2024 |
| **FINISH DATE** | 02/22/2024 | **PRIORITY** | Normal |
| **ASSIGNEE** | M Zain Khan |  |  |

# 2. Design Conference

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | [9](https://co-pm-zain.openproject.com/work_packages/9) | **TYPE** | Milestone |
| **STATUS** | Completed | **START DATE** | 02/23/2024 |
| **FINISH DATE** | 02/23/2024 | **PRIORITY** | Normal |
| **ASSIGNEE** | M Zain Khan |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | [11](https://co-pm-zain.openproject.com/work_packages/11) | **TYPE** | Task |
| **STATUS** | Completed | **START DATE** | 03/22/2024 |
| **FINISH DATE** | 03/29/2024 | **PRIORITY** | Normal |
| **ASSIGNEE** | Zain Khan |  |  |

# 3. Developing Phase

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | [10](https://co-pm-zain.openproject.com/work_packages/10) | **TYPE** | Phase |
| **STATUS** | Completed | **START DATE** | 02/23/2024 |
| **FINISH DATE** | 03/29/2024 | **PRIORITY** | Normal |
| **ASSIGNEE** | M Zain Khan |  |  |

## 3.1. Back-End Development

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | [12](https://co-pm-zain.openproject.com/work_packages/12) | **TYPE** | Task |
| **STATUS** | Completed | **START DATE** | 02/26/2024 |
| **FINISH DATE** | 03/29/2024 | **PRIORITY** | Normal |
| **ASSIGNEE** | M Zain Khan |  |  |

**Description**

☐ Beer

☐ Snacks

☐ Music

☐ Even more beer

# 4. Testing Website

## 4.1. V-Model Testing

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | [39](https://co-pm-zain.openproject.com/work_packages/39) | **TYPE** | Task |
| **STATUS** | Completed | **START DATE** | 03/22/2024 |
| **FINISH DATE** | 03/29/2024 | **PRIORITY** | Normal |
| **ASSIGNEE** | M Zain Khan |  |  |

# 5. End of project

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | [13](https://co-pm-zain.openproject.com/work_packages/13) | **TYPE** | Milestone |
| **STATUS** | Completed (UA) | **START DATE** | 04/01/2024 |
| **FINISH DATE** | 04/01/2024 | **PRIORITY** | Normal |
| **ASSIGNEE** | M Zain Khan |  |  |